## Slide 1: Meteo Team
PROCESS CONTROL PROJECT
Initial presentation

## Slide 2: Project timeline
week 2-3
deciding on sensors and electronic parts
consulting, connecting to an MCU
week 1
members selection
work distribution
initial presentation work

## Slide 3: Project timeline
week 4-5
working on a 3D model for the meteo device in Fusion360
finishing the model, consulting
week 3-4
programming the sensors to process the measurements
testing the output

## Slide 4: Project timeline
week 5-9
printing and assembling all parts
consulting and correcting the printed parts
week 10-12
integration of VESNA meteo device using API
setting up the device on an IoT cloud services
programming the MCU to send measurements to the cloud service

## Slide 5: Project timeline
week 12-13
finishing up
working on documentation
working on the final presentation

## Slide 6: Team Members
Filip Hlubík: 3D modelling, testing outputs
Ivana Dukayová: data exchange, cloud service
Marek Horecký: programming of a microprocessor, testing outputs, team leader
Richard Bielovič: choosing appropriate sensors, assembling all parts
Viliam Vrba: 3D modeling, testing outputs

## Slide 7
What do we need for the weather station
sensors for: temperature, humidity, wind, barometric pressure, UV index, rain, …
Arduino board
display, clock module
material for the case