## Slide 1: Smart team
Michaela Belušková
Bibiana Dobrová
Diana Hasinová
Patrik Neštrák
Glib Zakharov

## Slide 2: Timeline
Week 1-4
  Choose relevant data, store and manage collections of data
  Design the structure of the real-time data collection
  Code the system for obtained data

## Slide 3: Timeline
Week 5
  Find relevant relations between the system outputs and inputs
  Measure the step responses of different variables
  Evaluate system models represented as transfer functions

## Slide 4: Timeline
Week 6-10
  Mid-term presentation
  Choose the right controller and select variables
  Code feedback control for selected variables
  Adjust the PID controllers in Matlab

## Slide 5: Timeline
Week 11-12
  Eleminate mistakes
  Optimizing
  Ensure everything works

## Slide 6: Timeline
Week 13
  Complete documentation
  Final presentation

## Slide 7: Responsibilities:
Collecting data
Managing data
Helping with managing data and programming
Designing PID controller
Collecting data
Communication and cooperation
291
391
all